K. GIRDHARLAL  ESG Sustainability Portal

DOCUMENT 2  ·  PROJECT STRUCTURE & PROCESS  ·  MAY 2026

Folder Structure

| Folder / File | Purpose |
| --- | --- |
| portal/src/pages/ | One file per page: Dashboard, Sites, GHGReports, CSR, Social, Governance, Help, Login, ResetPassword |
| portal/src/pages/site/ | 19 scope entry pages: Scope1Stationary … Scope3TDLoss + analytics pages |
| portal/src/components/ | Shared layout: Navbar, Layout, SiteLayout, AssessmentForm |
| portal/src/lib/ | constants.js (DEFRA 2025 EFs) + calculations.js — single source of truth for all emission factors |
| portal/src/store/ | Global state: useGHG.js (context hook), GHGContextValue.js |
| database/ | schema.sql (orgs, sites, periods, entries) + calculation_engine.py |
| scraper/output/ | full_map.json (UI spec), api_calls.json (130 endpoints), nav_tree.txt, 270 screenshots |
| AGENTS.md | Agent ownership table, coordination rules, full handoff log |

Agent Responsibilities

|  | Claude | Codex |
| --- | --- | --- |
| Owns | • Navbar, Layout, Auth pages (Login, ResetPassword) • DEFRA 2025 wiring: constants.js, calculations.js • Scraper: 270 screenshots, 130 API endpoints, full_map.json • Help.jsx, Governance.jsx, Dashboard live-data wiring | • Dashboard.jsx, Sites.jsx, GHGReports.jsx • All 19 scope entry pages + AssessmentForm, SiteLayout • Social.jsx — full 7-step wizard (complete) • CSR.jsx — Add Activity wizard (in progress) |

Delivery Phases

| # | Phase | Owner | Status |
| --- | --- | --- | --- |
| 1 | Foundation — Design system, auth, routing, core pages | Claude + Codex | ✓ Done |
| 2 | All 19 scope data-entry pages | Codex | ✓ Done |
| 3 | DEFRA 2025 calculation engine wired to frontend | Claude + Codex | ✓ Done |
| 4 | Social Module — full 7-step wizard | Codex | ✓ Done |
| 5 | CSR Module — full wizard + dashboard | Codex | ⏳ In Progress |
| 6 | Governance, DB wiring, auth enforcement, export, QA | Both | ○ Pending |

Remaining Steps to Complete

|  | Task | Owner | Acceptance Criteria |
| --- | --- | --- | --- |
| 5a | Complete CSR Add Activity wizard (all pages) | Codex | npm run lint + build pass |
| 5b | Governance module — full page build | Claude | Matches NEW GOVERNANCE PAGE.png |
| 6a | Wire all 19 scope forms to database | Codex | GHG Reports reflects real entries |
| 6b | GHG Reports CSV/PDF export | Codex | All 12 columns exported correctly |
| 6c | Dashboard live data (replace static ghgData.js) | Claude | Charts update on new entry |
| 6d | Auth route protection + role-based nav | Claude | Unauth users redirect to /login |
| 6e | Bundle optimisation — React.lazy per page | Either | No chunk > 500 kB in build |
| 6f | End-to-end QA — all 4 sites, all 19 scopes | Both | Zero runtime errors; reports match |

Quality Gates: Every change must pass  npm run build  (zero errors) before handoff. Lint-sensitive changes must pass  npm run lint. Tailwind only — no custom CSS. lucide-react icons only. Recharts for all charts. Emission factors always from lib/constants.js — never hardcoded.

✔  AUDITED BY CLAUDE — May 2026.  Folder structure verified against live codebase. Phase statuses confirmed from AGENTS.md handoff log. Remaining steps cross-checked against COORDINATION_CHAT.md and current AGENTS.md Active Work table. Agent ownership boundaries verified as accurate. All 10 remaining tasks correctly attributed.